Reconvened Slane Area June Monthly Meeting (adjourned Wednesday 21st June) held at 13.00 on Monday 26th June ‘06 in the Council Chamber, County Hall, Navan

An Cathaoirleach Councillor Tom Kelly presided.

Members Present:	Cllr. Ann Dillon-Gallagher

Cllr. Jimmy Cudden

Cllr. Dominic Hannigan

Cllr. Pat Boshell

Officials Present:	Tadhg McDonnell, Area Manager

Paul Barrell, A/ Area Engineer

Paul Monahan, Area Administrator,

Fiona Healy, Staff Officer

1.         Expressions of Congratulations

The Chairman opened the meeting by congratulating Cllr. Cudden on his election as Chairman of Meath County Council. The other Members and the Area Manager joined in wishing Cllr. Cudden well in his new role.

Cllr. Cudden thanked the members and the area manager for their good wishes and he also congratulated Cllr. Kelly on his election as vice-chairman.

Cllr. Kelly responded in kind.

While it was not on the agenda Cllr. Kelly stated he would like an update on the proposed Stamullen Draft Framework Plan before he continued on from the adjourned meeting of 21st June.

The Area Manager replied that the proposed Stamullen Framework Plan was with the DoEHLG and the EPA for their observations as statutorily required under EIA legislation. The Plan would also require a variation to the adopted East Meath LAPs and would go on public display. He stated that he would brief the members further at a later stage.

- Parking Bye-Laws Laytown / Bettystown

The chairman requested maps for the July meeting showing proposals in relation to signage, road lining, loading bays, etc.

The area manager undertook to have them ready for the July meeting.

- Status Report on the Road Works Programme

The members received and noted a report on the above and raised the following:

- Slane Urban & Village Renewal. The area engineer stated that ducting was almost complete, all paving should be complete by the third week in July and the E.S.B were due to commission lights within 3 / 4 weeks. In addition he stated that a fault with the traffic lights in the village had been rectified that day.

- Large pot hole at Slane castle gates. Will be investigated.

- Potholes on R132. Will be investigated.

- Traffic calming at Julianstown. The area engineer stated that work was ongoing on preparing a Health & Safety plan for the project and that he would present a report at the next meeting.

- L5601 Lisboy. This road will be done as part of the 2006 road works programme.

- Duleek village improvement works. The area engineer undertook to report back at the next meeting.

4.	Status Report on Capital Projects

The Members received and noted a report on the above as follows:

4.1 	Housing

Nothing raised

4.2 	Roads

The following issues were raised:

- Completion of works at Laytown School. The area manger informed the members that any outstanding works would be completed within the following 3 / 4 weeks.

- Proposals for Donacarney School. The area manager undertook to revert back.

- Footpath from Inse Bay to Laytown School. This matter was covered in the    report on matters raised at the May meeting.

- Provision of off-road parking and turning points for buses. Again this was covered in the report on matters raised at the May meeting.

- Update on the R150 Phase II Kilsharvan to Julianstown and Phase III Julianstown to Laytown. The manager undertook to report back at the next area meeting.

4.3       Water

Nothing raised

4.4       Sewerage

Nothing raised.

  - Amenities

Nothing raised.

- Report on matters raised at the May meeting

The members received and noted a report on the above and raised the following matters:

- Foreshore Bye-Laws. The Area Administrator stated that the enabling legislation hadn’t yet been brought into force but he hoped to have an update for the next meeting.

- Surface water draining onto Laytown Beach. The Area Engineer agreed to revisit and report back.

- Beach nourishment. The manager undertook to report back at the July meeting.

- Alverno remedial works. The members requested this issue be put on the agenda for the July meeting and a presentation given to them.

- Items / Correspondence raised by the area Manager

Nothing raised

- Matters raised with the permission of the Cathaoirleach

Nothing raised

- To discuss Planning Matters in accordance with the recommendations of

the Protocol Committee.

Nothing raised.

The meeting then ended