November 2006 Slane Area Meeting, Council Chamber, Duleek Civic Offices held on Wednesday 15th November 2006

An Cathaoirleach Councillor Anne Dillon Gallagher presided.

Members Present:		Colr. Tom Kelly

Colr. Dominic Hannigan

Colr. Jimmy Cudden.

Officials in Attendance:	Tadhg McDonnell, Area Manager

Adrian Hobbs, Area Engineer

Paul Monahan, Area Administrator

Teresa Carr, Staff Officer.

Apologies:			Colr. Pat Boshell

- Confirmation of Minutes

1.1	The Minutes of the Special Meeting held on Wednesday 18th October, 2006 were confirmed on the proposal of Colr. Kelly and seconded by Colr. Cudden.

  - The Minutes of the October Monthly Meeting held on Wednesday 18th October, 2006 were confirmed on the proposal of Colr. Kelly and seconded by Colr. Cudden.

2.0      Roadworks Programme

The Members received and noted a report on the above and raised the following issues:

- R132 at Piltown jnction – drainage and public lighting

- Maintenance of junction definition posts

- Subsidence at Mosney junction

- Colpe Cross definition posts and public lighting

- Road from Bellewstown quarry to Moorechurch Cross in very bad repair

- Colpe junction redevelopment needs to be carried out under close supervision of the Area Engineer

- Overlay of  Slane village needs to be done and U & V works completed as soon as possible

- Householders on R150 should cut their hedges where overgrown as a courtesy to road users especially pedestrians

- R150 drainage problems along long stretches.

3.0      Status report on Capital Projects.

The Members received and noted a report on the above and raised the following issues:

3.1	Housing:

- Donor Housing: One special needs house requested in the next phase similar to the one recently provided at Bellewstown.

- Donacarney Housing: Report requested for the January 2007 meeting including future use of open space

- Bettystown Housing. Update for next meeting requested on Bettystown Housing.

- Land bank in Slane Area. The meeting was informed that the Council was in advanced negotiations with local land owners in the Duleek area. The Area manager stressed that while he understood the Members’ concerns acquiring land was a difficult and onerous task

3.2	Roads:

- Slane By Pass. The Members stated that is was essential that adequate car / coach parking, footpaths and public lighting are provided at Ledwidge Cottage.  The area manager undertook to contact the NRDO in relation to these matters and to revert back at the earliest opportunity.

- R150 Phase II Kilsharvan to Julianstown. The Members requested that mistakes made during Phase 1 were not repeated during Phase II.  The Area Manager stated that every effort would be made to ensure that the work proceeded as smoothly as possible and that there was a good deal of misinformation published during the construction of Phase I.

3.3	Water

Nothing raised.

3.4       Sewerage

- Gormanston WWTP. The Members discussed the future of the military lands at Gormanston. Colr. Kelly stated that if these lands been rezoned residential in the recent East Meath LAPs then the Council would have greater leverage with the Department for funding towards a modern waste water treatment plant at Gormanston, Colr. Cudden said that he thought the land more suited to an industrial use with consequent long term employment generation. He also felt that a new treatment plant at Gormanston was vital in facilitating development of the proposed new port facility at Bremore and the adjoining environs of South East Meath. The meeting was informed that the LCC / MCC managers were in ongoing discussions with Department officials on the issue of waste water treatment for the East Meath / Drogheda Area and a plant at Gormanston if it went ahead could conceivably serve large areas of Meath outside the Slane Area. The final decision on the treatment source rests with the Department as to whether Gormanston gets the go ahead or the waste continues to be treated in Drogheda.

- Drogheda WWTP The Members requested details on Meath’s take up of its allocation of 27.5k PE. The Area Manager informed the meeting that the Council was currently drawing up to 25k pe leaving roughly 2.5k or the equivalent of 1,000 houses. There was more land zoned in East Meath than could be serviced in terms of waste water and a phased mechanism for the release of land may be necessary.

- Bryanstown Lands. The Members understood that the Bryanstown Lands would be incorporated within the 27.5k P.E and were concerned that some developers couldn’t afford to sit on land banks waiting for the capacity to become available.

3.5      Amenities

- Laytown Pedestrian Bridge. The Members requested an update on the registration of the lands at Ninch and that the bridge project be progressed. The Area Manager said that the Land Registry had acknowledged the application for registration of the lands at Ninch.

- Boardwalk. The Area Engineer stated that land ownership problems outside the Council’s control including an additional problem with a leaseholder were delaying this project. However he would follow up on the matter and come back to the Members at the earliest opportunity with an update.

- Forge Junction. The Members requested this project be completed. The Area Engineer undertook to finish this project as soon as possible.

4.0      Report on Matters Raised at the September Meeting

- Amenity Funded Projects. Colr. Hannigan queried why the members hadn’t received the quarterly report on funded projects. Colrs Kelly and Cudden stated that all capital projects were covered in Managers Orders at each Full Council meeting.

- Cost of Stamullen bollards. The members were informed that bollards cost c. €400 each to buy and install.

- Wall at Castle Glen,  Donacarney. The Area Engineer said this work will be done.

- Update on Inse Bay footpath

- Update on Stamullen footpath

- Halloween night. The members were informed that the clean up after bonfire night necessarily diverted resources away from other planned works.

The Area Manager informed the meeting that the area had to live within its budget and any request from the Members had to be considered in light of the available finances.

5.0      Disposal of land at Seafield, Corballis, Laytown

The Area Administrator circulated a report on this matter and advised the members that the disposal required the approval of the Full Council. The Members expressed satisfaction at the progress made on this issue.

On the proposal of Colr. Kelly seconded by Colr. Cudden the Members recommended the disposal and agreed to refer it for consideration to the December Full Council meeting.

6.0	Laytown Library

Colr. Dillon-Gallagher stated she was concerned that the building was now vacant since the library was relocated to Julianstown and she wanted to see it being used again as a community based facility. The other Members were in agreement that the Council seek to have a multi purpose facility on the site including a library as many Laytown residents were not able to get to the temporary library at Julianstown. The Members had in the past suggested a site for a new purpose built library between Laytown and Bettystown but the Library Council wouldn’t approve it.

The Area Manager stated that Laytown Library in its present format had outlived its usefulness and the Council had no option but to close it in light of the repeated vandalism and threats to staff. In addition the Council had an obligation to maximise the use of its resources and he believed the best way to do this was to seek expressions of interest in the site, hopefully from a mix of public and private groups who would have access to funding not available to the Council. He stated that the Library Council as the main funding agency for libraries had a direct input into the selection of sites, which the Council had to take cognisance of in identifying potential sites and one such site was in Bettystown Town Centre. Ultimately, however, the Members would decide on any disposal of the site.

The Members agreed with the proposal to seek expressions of interest in the site.

In closing the debate the Area Manager stated that he would prepare a brief and would consult with the Members before it was advertised.

- Notice of Question

7.1	Colr. Hannigan

###### Can the Manager advise as to the status of a potential footpath from the Drogheda Borough Boundary to the Grange Rath Estate?

The Area Engineer undertook to have an estimate and a preliminary report, without reference to a timescale, for the December meeting.

###### 8.0	Notice of Motion

  - Colr.  Hannigan

###### That Meath County Council fast tracks the proposal to lease the land at the Blackhills, Donacarney to the local residents association, so that they can avail of grants for Community facilities and a playground.

The Members were advised that this issue was covered in the Status Report on Housing Capital Projects.

The Members at this stage discussed / requested updates on the following:

- Donacarney Housing.

- Stamullen Framework Plan. The Area Manager advised that Council officials met with the developer’s agents and further meetings were scheduled to take place.

9.0       Correspondence / Items raised by Area Manager

The following were circulated / discussed / noted

9.1 	Community Grant / Amenity Levies Scheme. The Area Manager reminded the Members that the scheme was being reviewed and he requested them to forward any submissions they might have directly to Community and Enterprise.

  - Foreshore / Jet Ski Bye Laws. The Area Engineer circulated copies of draft bye laws and requested the Members to revert back with any submissions / proposals for inclusion and also recommendations on the composition of the foreshore working committee.

  - Speed Limit Review. Colr Dillon – Gallagher stated that as part of the general review all schools should have a speed limit of 50 kph The Area Engineer circulated copies of previous proposals and requested the Members to revert back with any additional submissions / proposals so that a definitive list could be sent in to County Hall for consideration as part of the county wide review.

- Matters raised with the permission of the Cathaoirleach

The following issues were raised:

- Motorway sign for Donore. Ordered

- Street cleaning regime in Ardcath. Will be investigated

- Faulty lights at Coney Hall, Mornington. Will be investigated

- Lack of signage in Ardcath Will be investigated

- Derelict site at Colgan Street, Duleek. Will be referred to the Derelict Sites Officer

- Weight restriction on Mill Road. Report will be presented at the December meeting

- Broken lights at Railway Station and pedestrian bridge Laytown. Will be referred to Iarnrod Eireann

- Bins at Copper Beach, Duleek. Will be provided

- Pathway at Commons, Duleek. Will be investigated

- Faulty lighting at Medical Centre, Duleek Will be investigated

- Provision of disabled car parking space at Donacarney School. Will be investigated

13.0	To discuss Planning Matters in accordance with the recommendations of the Protocol Committee.

Nothing raised.

###### The meeting then ended.