Special Meeting, E. Cummins’ office, County Hall, Monday 12th April 2010 13.10

An Cathaoirleach Councillor Jimmy Cudden presided

Other Councillors Present:

Sirena Campbell, Anne Dillon-Gallagher, Wayne Harding, Eoin Holmes & Seamus O’Neill

Officials Present:

Tadhg McDonnell, Area Manager; Eugene Cummins, DoS Infrastructure; Nicholas Whyatt, Senior Engineer Infrastructure; Martin Rogers SEO Infrastructure; Adrian Hobbs, SEE Infrastructure; Paul Monahan, Area Administrator

1.0	To consider the Draft Section 85 Agreement and if thought fit to recommend to the Full Council “to resolve to enter into an agreement in the terms set out with Offaly County Council pursuant to Section 85 of the Local Government Act 2001 whereby Offaly County Council will exercise the statutory powers, functions and duties of Meath County Council in relation to the carrying out of rehabilitation works at MH-N02-002.00-Slane Bridge (Meath), as described in the schedule to the Agreement and to affix the seal of the Council to the said Agreement”.

Martin Rogers handed out a report outlining the background, including a proposed timescale for the delivery of the scheme, to this S. 85 Agreement. (copy attached)

The officials present indicated that the bridge was reported to be in “Fair Condition” following an inspection in September 2008 but that structural investigations to be carried out as part of the preliminary stages of this project would better inform the extent of works required. The Council at this stage was not planning for any road closure to facilitate the works but traffic management proposals would be a necessary consideration once the extent of works required was determined.

On the proposal of Cllr. Harding seconded by Cllr. Dillon-Gallagher the Members recommended that the Section 85 be entered into with Offaly County Council and referred the matter for consideration to the Full Council.

2.0	To receive an update on the Slane By-Pass

The officials present updated the Members as follows:

- There were 116 submissions following the display of the E.I.S.

- The Council were in discussions with its legal advisers and the NRA and is satisfied that it can defend its position at the forthcoming oral hearing

- The Executive and Members were united in their support for the project and were cognisant of the absolute necessity to protect the World Heritage Site at Bru na Boinne

- The Planning Department has confirmed that the C.D.P. 2009-2013 is the relevant document in relation to the development of the By-Pass

The Members welcomed the update, expressed their full support for the scheme, and requested that:

- they be kept informed as the project evolved

- the Council conduct a PR campaign to counteract the misinformation in the public domain about the project

There being no further business the meeting concluded at 13.45