|  |  |
| --- | --- |
| Year:  | 2022 |
| Parent Department:  | Housing |
| Name of Contracting Body:  | Meath County Council  |
| Name of Project/Description:  | **Housing Development 74 Units at Ashbourne** 0115381C |
| **Procurement Details**  |
| Advertisement Date:  | Prequalification Stage 1 = 4th August 2021Tender Stage 2 – 6th March 2022 |
| Tender Advertised in:  | OJEU & www.etenders.gov.ie |
| Awarded to:  | KM Lynskey Contracting Ltd |
| EU Contract Award Notice Date: 01/12/22 |
| Contract Price:  | €19,968,229.00 ex VAT |
| **Progress**  |
| Start Date:  | 5th December 2022 |
| Expected Date of Completion per Contract:  | 3rd June 2024 |
| Spend in Year under Review:  |  2022 |
| Cumulative Spend to End of Year: 2021 | € 2,83,159 |
| Projected Final Cost:  | €19,968,229.00 ex VAT |
| Date of Completion:  | Estimated June 2024 |
| **Outputs**  |
| Expected Output on Completion  | Construction of 74 new social housing units |
| Output Achieved to date  | Tender completed, construction commenced and progress to date is in accordance with the Contract Programme.  |