|  |  |
| --- | --- |
| Year: | 2022 |
| Parent Department: | Housing |
| Name of Contracting Body: | Meath County Council |
| Name of Project/Description: | **Housing Development 74 Units at Ashbourne**  0115381C |
| **Procurement Details** | |
| Advertisement Date: | Prequalification Stage 1 = 4th August 2021  Tender Stage 2 – 6th March 2022 |
| Tender Advertised in: | OJEU & www.etenders.gov.ie |
| Awarded to: | KM Lynskey Contracting Ltd |
| EU Contract Award Notice Date: 01/12/22 | |
| Contract Price: | €19,968,229.00 ex VAT |
| **Progress** | |
| Start Date: | 5th December 2022 |
| Expected Date of Completion per Contract: | 3rd June 2024 |
| Spend in Year under Review: | 2022 |
| Cumulative Spend to End of Year: 2021 | € 2,83,159 |
| Projected Final Cost: | €19,968,229.00 ex VAT |
| Date of Completion: | Estimated June 2024 |
| **Outputs** | |
| Expected Output on Completion | Construction of 74 new social housing units |
| Output Achieved to date | Tender completed, construction commenced and progress to date is in accordance with the Contract Programme. |