**Summary information for procurements over €10m for projects in process or completed in year under review:**

Local Authority: Meath County Council

|  |  |
| --- | --- |
| Year:  | 2022 |
| Parent Department:  | Housing  |
| Name of Contracting Body:  | Meath County Council  |
| Name of Project/Description:  | Construction of 84 Houses Farganstown 0115379C  |
| **Procurement Details**  |
| Advertisement Date:  | Prequalification Stage 06/02/2022Tender Stage :26/08/2022 |
|  |
|  |  |
| Awarded to:  | Andrews Construction Limited  |
| EU Contract Award Notice Date:  |  |
| Contract Price:  | €22,671,336.76 Ex VAT |
| **Progress**  |
| Start Date:  | 20th Feb 2023 |
| Expected Date of Completion per Contract:  | 16th Aug 2024 |
| Spend in Year under Review:  | 2023 |
| Cumulative Spend to End of Year:  | € 4,664,806 |
| Projected Final Cost:  | €22,671,336.76 Ex VAT |
| Value of Contract Variations:  | None yet  |
| Date of Completion:  | 16th Aug 2024 |
| **Outputs**  |
| Expected Output on Completion  | Construction of 84 new social housing units |
| Output Achieved to date  | Tender completed, construction commenced and progress to date is in accordance with the Contract Programme. |