**Summary information for procurements over €10m for projects in process or completed in year under review:**

Local Authority: Meath County Council

|  |  |
| --- | --- |
| Year: | 2022 |
| Parent Department: | Housing |
| Name of Contracting Body: | Meath County Council |
| Name of Project/Description: | Construction of 84 Houses Farganstown 0115379C |
| **Procurement Details** | |
| Advertisement Date: | Prequalification Stage 06/02/2022  Tender Stage :26/08/2022 |
|  |
|  |  |
| Awarded to: | Andrews Construction Limited |
| EU Contract Award Notice Date: |  |
| Contract Price: | €22,671,336.76 Ex VAT |
| **Progress** | |
| Start Date: | 20th Feb 2023 |
| Expected Date of Completion per Contract: | 16th Aug 2024 |
| Spend in Year under Review: | 2023 |
| Cumulative Spend to End of Year: | € 4,664,806 |
| Projected Final Cost: | €22,671,336.76 Ex VAT |
| Value of Contract Variations: | None yet |
| Date of Completion: | 16th Aug 2024 |
| **Outputs** | |
| Expected Output on Completion | Construction of 84 new social housing units |
| Output Achieved to date | Tender completed, construction commenced and progress to date is in accordance with the Contract Programme. |